**14.07.2021 - First meeting (Remote)**

Introduction

Short explanation of the current situation/Background about Ecolab

* plant segmentation ongoing
* proper security architecture needed

Decision to do forensic readiness for production Network as project

* Deliverables:
  + POC - Henrik to verify support of project with leadership
  + Thesis with architecture
* In Preparation to investigate
  + Internal sink holes - Bruce to send slides of recent presentation
  + Proxy/Jump Hosts
  + Canary Server

Henrik to prepare Task Definition (Aufgabenstellung)

Next Meeting: 20.8.2021 at 11:00 in Wankdorf

**20.08.2021 – (In Person)**

Discussion about current Situation

* Reorganisation ongoing

Expert

* Henrik to set up contact as soon as expert known

Internal Project Proposal

* Henrik to e-mail Bruce Proposal or Executive summary of such

Task Definition was sent and viewed over

* Henrik to fill out missing parts when information known

Next Meeting 16.09.2021 in Wankdorf

**16.09.2021 – (Remote)**

Gitlab set up, but decided on e-mails for communication

Preparation before Kickoff

* Title and Description are done and registered
* Henrik to Prepare Project plan for next meeting
  + At least steps, time is not necessary
* Henrik to create one thesis document for next meeting
  + Keep everything in one document
  + Put sinkholes and notes directly in there

Next Meeting 30.09.2021